USB Manual
# Notice of Ownership
This document and its contents are the property of Wilcox Bodies Limited. No part of this document may be copied, reproduced, or further distributed without the express consent of an authorized person of Wilcox Bodies Limited.
The procedures delimited in this manual were authored by Wilcox Bodies Limited. They are the original works of Wilcox Bodies Limited and therefore the creative property of Wilcox Bodies Limited.
This material is copyrighted © 2018 by Wilcox Bodies Limited.
Revision Table
Author	Date	Description
Bruce MacDonald	May 11 2018	This is the first draft of the USB Manual.

# Introduction
The USB Manual explains the projects and tasks in the USB workcycle. This manual breaks them down into sub-projects and tasks associated with the sub-projects. The two main parts of any project are the tasks and the time allotted to each task. By standardizing the workflow into tasks and time limits to complete the tasks, the company is able to properly budget workload and timelines so that maximum efficiency can be achieved.
## Sub-Projects and Tasks
The USB Manual is organized into sub-projects and tasks. For example, the first sub-project in the USB Manual is Preassemblies. The tasks associated with Preassemblies are:
- Pintle‐Plate‐Pin,
- Mag Lights,
- Horizontal Door Chains,
- Produce Door Rods.
## Task IDs
Each task is assigned an identifying number, for example, 205 ‐ Install/Finish. The task IDs allow us to track time to work in our computer system, thereby maintaining efficiency in understanding our work and the time required.
# Procedures
The following procedures comprise the USB Workflow.
## Preassemblies
The preassemblies are to be done before the main USB projects. They are small side-jobs that are alongside the main work of the USB projects. The preassemblies are as follows.
### Pintle‐Plate‐Pin
A pintle-plate-pin, or pintle-hitch-pin as it is sometimes referred, is a pin or bolt, usually inserted into a gudgeon, which is used as part of a pivot or hinge.
Pintle‐Plate‐Pin
Task	Task ID	Duration	Description
Pintle Pin	205 ‐ Install/Finish	15 Minutes	Assemble the pintle-plate-pin from the Soft loose Kit.